## Slide 1: Initial Design Goals
Team Training
  AutoCAD, MathCAD, Wiki
Variable Naming Guide
  Updating past programs, inputs and outputs
Design Programs
  Updating and reviewing for new variable names
Wiki
  Updating for semester changes
AutoCAD
  Reworking Floc Tank, Chemical stock Tank
  Updating inputs for new variable names
Documentation
  Documentation of AutoCAD programs

## Slide 2: Flocculation Tank
Fix of Floc Tank code
Updates for new variable names
Rework code for new shallow plant design
  Entrance Tank within Floc Tank

## Slide 3: Flocculation Tank Image

## Slide 4: Sedimentation Tank
Updating for new input variable names
Reworking code for new shallow plant designs
  Updated Plant Inlets
  Exit Channel replaces Plant Leveling Tank
Reorganizing code for more efficient future use

## Slide 5: Sedimentation Tank Layout 1

## Slide 6: Sedimentation Tank Layout 2

## Slide 7: Sedimentation Tank Layout 3

## Slide 8: Sedimentation Tank Layout 4

## Slide 9: Other Updated and New Programs
Pipe
Elbow
Tee
Cross
Manifold
Sludge Pipe
Inlet Slopes
Chemical Stock Tank
Platform

## Slide 10: Continued Summer Work
Additional AutoCAD design updates
  Update remaining individual plant for shallow tank design
Design Program updates for Cuatro Comunidades design
  Deliver designs and drawings to team in Honduras
Design Wiki page restructure

## Slide 11: Future Fall Work
Additional AutoCAD documentation efforts
Design Program restructure to accommodate automation of shallow and deep designs
Testing and debugging master program
  Testing design files
  Testing drawing files